### Test Plan for OrangeHRM

#### 1. Introduction

- Objective: The objective of this project is to automate and manually test the OrangeHRM web application, ensuring the website works across different browsers, platforms, and devices. Both functional and non-functional requirements will be validated.

- Scope: The testing will cover key functional areas, including UI component validation, dynamic elements, navigation, cross-browser compatibility, and core functionalities. Manual testing will be performed for exploratory testing, usability testing, and validation of complex user interactions.

- Tools and Frameworks:

  - Selenium WebDriver for browser automation.

  - Cucumber for Behavior-Driven Development (BDD).

  - Page Object Model (POM) for maintainability and readability.

  - TestNG or JUnit for test execution and reporting.

  - Extent Reports for reporting.

  - Manual Testing for exploratory, usability, and complex user interactions.

#### 2. Test Environment Setup

- System Requirements:

  - Operating System: Windows / Linux / MacOS (cross-platform testing)

  - IDE: IntelliJ IDEA

  - JDK: Java 8 or higher

  - Browser: Google Chrome, Mozilla Firefox, Microsoft Edge

  - Dependencies:

    - Selenium WebDriver

    - Maven/Gradle

    - Cucumber

    - JUnit/TestNG

    - Extent Reports

#### 3. Test Approach

- Test Strategy:

  - Implement Cucumber feature files for defining test scenarios.

  - Use Page Object Model (POM) to organize web elements and interactions.

  - Run Selenium scripts for automated functional testing.

  - Execute TestNG or JUnit tests for management and reporting.

  - Perform Manual Testing for exploratory and usability checks, particularly for complex user journeys.

#### 4. Key Functional Areas to Test

- Navigation and Page Consistency:

  - Automated: Verify that all navigational elements are functional using Selenium scripts.

  - Manual: Perform exploratory testing to ensure smooth navigation and check for broken links or unexpected behavior.

- UI Components Validation:

  - Automated: Validate buttons, forms, images, and links using Selenium scripts.

  - Manual: Check UI components' visual alignment, usability, and functionality, such as checking the consistency of colors, fonts, and responsiveness.

- Dynamic Elements Testing:

  - Automated: Test dropdowns, pop ups, and modals with Selenium WebDriver.

  - Manual: Test unexpected behavior of dynamic elements (e.g., pop ups, error messages) under different conditions.

- Cross-browser and Responsive Testing:

  - Automated: Run automated tests on multiple browsers (Chrome, Firefox, Edge) using Selenium for cross-browser testing.

  - Manual: Manually verify the application on different devices (tablet, mobile) for responsiveness.

- Core Functionalities:

  - Automated: Test the login functionality, form submissions, employee management, and reporting via Selenium scripts.

  - Manual: Perform exploratory testing on user roles, permissions, and edge cases like invalid data.

#### 5. Testing Goals

- Functional Testing: Automated and manual testing will be used to verify that the application works as per the functional specifications.

- Non-functional Testing: Validate performance, security, and usability of the system.

- Bug Reporting: Report and track bugs found during both automated and manual testing.

- Reporting: Provide detailed test reports (manual and automated) for stakeholders.

#### 6. Test Case Development

- Automated Test Cases:

  - Login: Verify valid login, invalid login, and forgotten password functionality.

  - Navigation: Ensure that all navigation links (Dashboard, Admin, Leave) lead to the correct pages.

  - Add Employee: Validate the process of adding a new employee using a form.

  - Dynamic Element Handling: Validate the behavior of dropdowns, modals, and error messages.

- Manual Test Cases:

  - Exploratory Testing: Test the overall usability and check for inconsistencies or unexpected behavior.

  - Usability Testing: Ensure the website is user-friendly and easy to navigate.

  - Edge Case Testing: Manually test for edge cases like invalid input, long data entries, or interaction with multiple form elements.

#### 7. Test Execution

- Execution Workflow:

  - Automated Testing: Run Selenium tests on multiple browsers (Chrome, Firefox, Edge) for cross-browser validation.

  - Manual Testing: Perform exploratory and usability tests on different browsers and devices.

  - TestNG/JUnit Execution: Use TestNG for managing parallel test executions and JUnit for validation.

#### 8. Documentation Deliverables

- Test Plan: Detailed plan for both automated and manual testing activities.

- Test Cases and Scenarios: Includes automated and manual test cases.

- Mind Map: Visual representation of testing areas (for both manual and automated testing).

- Bug Reports: Log issues found during both manual and automated tests using a standard bug reporting template.

- Summary Report: A summary of the test execution results, highlighting passed and failed tests, issues found, and resolutions.

#### 9. Bug Reporting Template

- Bug ID: Unique identifier for each issue.

- Title: Brief description of the bug.

- Description: Steps to reproduce.

- Severity: Low, Medium, High, Critical.

- Status: Open, In Progress, Closed.

- Priority: Low, Medium, High.

- Assigned To: Developer responsible for the fix.

- Screenshots/Logs: Attach relevant information.

#### 10. Execution and Reporting with TestNG/JUnit

- TestNG:

  - Run tests in parallel for faster feedback.

  - Use TestNG annotations (@BeforeTest, @Test, @AfterTest) to structure test executions.

- JUnit:

  - Use JUnit assertions to validate automated tests.

- Extent Reports:

  - Capture logs, screenshots, and execution details for both manual and automated tests.

  - Generate detailed reports with descriptive summaries for both automated and manual testing.